## Slide 1
DELETE THIS SLIDE BEFORE PRESENTING
How to use this deck
This is the presentation version of your business case, not a replacement for it. Send the written document in advance and present this.
Every slide has speaker notes explaining what it is for and what to expect to be asked.
Square brackets are yours to complete. Delete any slide that does not apply.
Keep the main body to twelve slides or fewer. The appendix is for questions, not for reading through.
Unbranded on purpose, so it can carry your own logo and go to your board as your document.
Part of the ERP Migration Toolkit published by Avanza Solutions, a MYOB Acumatica implementation partner based in New Zealand. Published as a neutral planning aid and useful whichever system you choose.

## Slide 2
[Project name]
Business case
[Your organisation] | [Date] | [Presenter and role]
Notes: Say who you are, how long you have worked on this, and who else was involved. A case that clearly involved the people who use the system is treated differently from one written alone.

## Slide 3
The decision
What we are asking for
Approval to [specific decision], at a total investment of [$ ] over [period].
INVESTMENT
[$ ]
Total over [period]
PAYS BACK IN
[Year ]
Against cost of standing still
DECISION NEEDED BY
[Date ]
[Why this date]
Notes: Lead with the ask. Boards dislike being walked through an argument without knowing where it lands. Be exact about what today's approval covers and what would come back separately.

## Slide 4
Context
Where we are today
[System], in place since [year], running [on our own servers / hosted]
[Number] people depend on it daily
[Number] entities and [number] locations
Last significant upgrade: [when, and what it cost]
[One line on why it was the right choice at the time]
Notes: Keep this factual and short. Acknowledging that the current system was the right decision when it was made buys goodwill, particularly if anyone in the room chose it.

## Slide 5
The number nobody has counted
What standing still costs us
[$ ]
every year, rising
DIRECT CASH COSTS
[$ ]
TIME COSTS
[$ ]
RISK PROVISION
[$ ]
[One line on what stands out. The time figure is usually the surprise.]
Notes: This is the slide the whole case rests on. Expect challenge on the time figures. Say who estimated them and that they were the people doing the work. If the risk provision is questioned, offer the total excluding it, which is usually large enough on its own.

## Slide 6
Capability gaps
What we cannot do today
What we cannot do | What it costs us
[ ] | [ ]
[ ] | [ ]
[ ] | [ ]
[ ] | [ ]
[Number] of our must have requirements are not met by the current system.
Notes: Use must have gaps only. A short list of things the business genuinely cannot do is far more persuasive than a long list of things it would like. Have an example ready for each line.

## Slide 7
Not risks of changing
The risks we are carrying now
[Number] customisations that nobody in the business understands
[Number] critical integrations with no documentation
[System or hardware] no longer receiving [security updates / support]
[Key person dependency, named by role]
[Compliance or audit exposure]
These are risks we hold today. They do not go away by deferring the decision.
Notes: The framing matters. These are current risks, not risks the project creates. That distinction is what moves a board from treating this as optional to treating it as overdue.

## Slide 8
Alternatives
Options we considered
Option | Assessment | Conclusion
Do nothing | [ ] | [ ]
Remediate current system | [ ] | [ ]
[Other option] | [ ] | [ ]
Replace | [ ] | Recommended
Notes: Never present one option. The first question will be what else you looked at, and having an answer ready is worth more than the content of the answer. Do nothing must be assessed seriously rather than dismissed.

## Slide 9
Recommendation
What we recommend
[Recommended option, in one sentence]
Why this option
[Reason]
[Reason]
[Reason]
[How the decision was reached and who was involved]
Notes: Keep product detail to a minimum. Boards approve business outcomes and confidence in delivery, not feature lists. Describing how the decision was reached matters more than describing the software.

## Slide 10
Financial comparison
The numbers over five years
Chart: 
| Year 1 | Year 2 | Year 3 | Year 4 | Year 5
Cumulative cost of standing still | 110 | 225 | 345 | 470 | 600
Cumulative cost of changing | 280 | 330 | 380 | 430 | 480
Illustrative figures only. Right-click the chart, choose Edit Data, and replace with your own.
Notes: Replace the illustrative values with your own figures by right-clicking the chart and choosing Edit Data. The point of the slide is the crossover, so make sure it is visible. If it is not, say so plainly rather than hiding it.

## Slide 11
How confident we are
Payback and sensitivity
PAYBACK
[Year ]
FIVE YEAR DIFFERENCE
[$ ]
YEAR ONE CASH IMPACT
[$ ]
If | Payback becomes | Still worth doing
Implementation costs 20% more | [ ] | [ ]
Project runs three months late | [ ] | [ ]
Benefits are half what we expect | [ ] | [ ]
Notes: Presenting the downside cases yourself is what makes the base case believable. If you do not raise them, someone else will, and it will look like you had not considered them.

## Slide 12
The honest part
What we need from the business
Role | Effort | When | How it is covered
[ ] | [ days] | [ ] | [ ]
[ ] | [ days] | [ ] | [ ]
[ ] | [ days] | [ ] | [ ]
[ ] | [ days] | [ ] | [ ]
[How this is covered: backfill, deferred work, or a slower period elsewhere. Saying it will be absorbed is not a plan.]
Notes: Do not soften this. A board that approves a project without understanding its internal cost will not support it when that cost arrives, and you will be the one explaining why month-end slipped.

## Slide 13
Delivery
Timeline
Phase | Timing | Key outcome | Decision point
[ ] | [ ] | [ ] | [ ]
[ ] | [ ] | [ ] | [ ]
[ ] | [ ] | [ ] | [ ]
[ ] | [ ] | [ ] | [ ]
Notes: Include the decision points column. It shows the board that the commitment is staged rather than all at once, which makes approval easier.

## Slide 14
Delivery risk
Risks and how we manage them
Risk | Impact | How it is managed
Runs over time or budget | [ ] | [ ]
Disruption at cutover | [ ] | [ ]
Key people unavailable | [ ] | [ ]
Data migration issues | [ ] | [ ]
Slower adoption than expected | [ ] | [ ]
Notes: Naming risks plainly increases confidence rather than reducing it. A case with no risks reads as one where the risks have not been found yet.

## Slide 15
Staying in control
Where we can stop
[Phase gate one]: [$ ] committed by this point, [what is recoverable]
[Phase gate two]: [$ ] committed by this point, [what is recoverable]
[Phase gate three]: [$ ] committed by this point, [what is recoverable]
Reporting to [governance body] [frequency], with [what triggers escalation]
Notes: Boards approve more readily when they can see how to stop. This slide often does more for approval than the financial analysis does.

## Slide 16
The decision we are asking for
Approve [specific decision], at a total investment of [$ ].
[Accountable owner] | Decision required by [date]
Notes: End on the ask, not on thank you. Then stop talking. The silence after a clear ask is uncomfortable and it is where decisions get made.

## Slide 17
Presenter notes, not for presenting
Questions you will be asked
What happens if we do not do this?
What is the payback, and when do we see cash back?
Who is accountable, and what else are they responsible for?
What is the worst case, and what does it cost us?
Where does the money come from, and what does this stop us doing?
How confident are you in these numbers, and which one worries you most?
Who else has done this, and did it work?
What does this take from the team, and who covers their day job?
Can we stop if it is going wrong, and what have we spent by then?
Why now rather than next year?
What would change your recommendation?
Notes: Prepare an answer to every one of these before you present, then delete this slide. The last one catches people out most often. Be willing to say what set of facts would change your view, because a recommendation nothing could change reads as advocacy rather than analysis.